Microblog 911

Project Management Plan

Version 2.0

Prepared by Kassie M. Bowman

Indiana University – Purdue University Fort Wayne

October 14, 2011

Table of Contents

1	Overview	1

1.1	Project Purpose, Objectives, and Success Criteria	1

1.2	Project Deliverables	1

1.3	Assumptions, Dependencies, and Constraints	2

1.4	References	2

1.5	Definitions and Acronyms	2

1.6	Evolution of the Plan	2

2	Project Organization	2

2.1	External Interfaces	2

2.2	Internal Structure	2

2.3	Roles and Responsibilities	2

3	Managerial Process Plans	3

3.1	Start-Up Plans	3

3.1.1	Estimation Plan	3

3.1.2	Staffing Plan	3

3.1.3	Staff Training Plan	3

3.1.4	Resource Acquisition Plan	3

3.1.5	Project Commitments	3

3.2	Work Plan	4

3.3	Control Plan	4

3.3.1	Data Control Plan	4

3.3.2	Requirements Control Plan	4

3.3.3	Schedule Control Plan	4

3.3.4	Budget Control Plan	4

3.3.5	Communication, Tracking, and Reporting Plan	5

3.3.6	Metrics Collection Plan	5

3.4	Risk Management Plan	5

3.5	Issue Resolution Plan	5

3.6	Project Close-Out Plan	5

4	Technical Process Plans	5

4.1	Process Model	5

4.2	Methods, Tools, and Techniques	6

4.3	Configuration Management Plan	6

4.4	Quality Assurance Plan	6

4.5	Documentation Plan	7

4.6	Process Improvement Plan	7

# Overview

Microblog 911 is a software application which seeks to detect the occurrence of an emergency situation by analyzing data from microblog posts.  Upon detection of such a situation, information about the emergency will be provided directly to emergency services personnel.  Members of the general public who subscribe to the service will also be notified of any emergencies which occur in their vicinity.

When an emergency occurs, time is critical.  The appropriate emergency services agencies must be made aware of the situation as soon as possible so that they can respond to neutralize the situation.  Delays in responding can result in unnecessary loss of life and property.  By utilizing the near real-time information provided by microblog posts, this application will allow emergencies to be identified and acted upon much more quickly than traditional methods.

Microblog 911 is a design project, with implementation to occur as a separate project.  As such, the major deliverables will be design documentation for the application, including a Vision Document, Software Requirements Specification, and a Software Design Description.

## Project Purpose, Objectives, and Success Criteria

The purpose of the Microblog 911 project is to design an emergency detection system will detect emergency situations by analyzing microblog posts, notify the appropriate emergency services agency of emergencies, and notify public subscribers of emergencies in their specified vicinity.  The success of this application will be assessed by the ratio of successfully identified emergency situations to the number of false alarms.  This application will be considered a success if emergencies are identified more quickly than traditional means and the ratio of detected emergencies to false alarms is no higher than the ratio for traditional detection methods.

## Project Deliverables

| Deliverable | Recipient | Delivery Date | Delivery Method | Comments |
| --- | --- | --- | --- | --- |
| Weekly Progress Report | Dr. Tanik | Weekly | Electronic copy | Provided via Cmap |
| Vision Document | Dr. Tanik | Dec. 6, 2011 | Electronic copy | Provided via Cmap |
| Application Architecture | Dr. Tanik | Dec. 6, 2011 | Electronic copy | Provided via Cmap |
| Software Requirement Specification | Dr. Tanik | Dec. 6, 2011 | Electronic copy | Provided via Cmap |
| Design Structure Matrix | Dr. Tanik | Dec. 6, 2011 | Electronic copy | Provided via Cmap |
| Risk Analysis FMEA | Dr. Tanik | Dec. 6, 2011 | Electronic copy | Provided via Cmap |
| Design Matrix | Dr. Tanik | Dec. 6, 2011 | Electronic copy | Provided via Cmap |
| Software Description Document | Dr. Tanik | Dec. 6, 2011 | Electronic copy | Provided via Cmap |
| Project Schedule | Dr. Tanik | Dec. 6, 2011 | Electronic copy | Provided via Cmap |
| Project Binder | Dr. Tanik | Dec. 6, 2011 | Hard copy | Provided via Cmap |
| Project CD | Dr. Tanik | Dec. 6, 2011 | Physical copy | Electronic copy of all work completed |
| Concept Map | Dr. Tanik | Dec. 6, 2011 | Electronic copy |  |

## Assumptions, Dependencies, and Constraints

The Microblog 911 project relies on the following assumptions.

AS-1)	Detection of emergency situations is possible using microblog data.

The project relies on the following dependencies.

DE-1)	Geo-tagged microblog data must be available.

The project is bound by the following constraints.

CO-1)	The project schedule is limited to the duration of the course.

## References

| Document | Availability |
| --- | --- |
| Vision Document | http://www.students.ipfw.edu/~kbowma |
| Software Requirements Specification | http://www.students.ipfw.edu/~kbowma |
| Project Schedule | http://www.students.ipfw.edu/~kbowma |

## Definitions and Acronyms

| Term | Definition |
| --- | --- |
| IPFW | Indiana University – Purdue University Fort Wayne |
| SWEBOK | Software Engineering Body of Knowledge |

## Evolution of the Plan

Throughout the course of the project, this plan will be evaluated on a weekly basis to determine if changes need to be made.  Whenever significant updates have been made, a new version will be baselined and uploaded to the project concept map.

# Project Organization

## External Interfaces

The Microblog 911 project is being developed as part of the ACS560 Software Engineering course at IPFW.  As such, there are no external entities involved in the development of this project.

## Internal Structure

The project team is composed of one member, Kassie Bowman, who will act as both project manager and developer.

## Roles and Responsibilities

Kassie Bowman will be responsible for fulfilling all required roles for this project, including: project manager, software developer, and architect.  In these roles, she will be responsible for managing the project, designing the functionality of the application, and developing all required documentation.

As project sponsor and course instructor, Dr. Tanik is the main project stakeholder.  He will be responsible for assessing the quality of all deliverables and providing feedback for necessary improvements.

# Managerial Process Plans

## Start-Up Plans

### Estimation Plan

All project estimation will be completed using Microsoft Project.  This tool will be used to estimate schedule, effort, cost, and size.  The original project schedule estimate was completed during the inception phase of the project.  The schedule will be updated as additional items are required.  Cost, effort, and size details will be added to the schedule once the design has matured.  The project schedule is available on the project Cmap.

### Staffing Plan

The project will required the following staff throughout the course of the project:

- Project manager (1)

- Architect (1)

- Software Engineer (1)

As the sole project staff member, Kassie Bowman will fulfill all of these roles.

### Staff Training Plan

The required training for this project includes the topics covered as part of the ACS560 Software Engineering course.  These topics include: Axiomatic Design, Software Engineering Body of Knowledge (SWEBOK), and COMET.  All training will occur as lectures and readings.

### Resource Acquisition Plan

The following resources are required for the Microblog 911 project.  The table below shows the acquisition method for each resource, as well as the data acquisition occurred.  At the current time, all required resources have been acquired and no additional resources are anticipated.

| Resource | Acquisition Method | Acquisition Date |
| --- | --- | --- |
| IHMC CmapTools | Download from http://cmap.ihmc.us/download/ | Aug. 26, 2011 |
| Microsoft Project | Download from http://msdn05.e-academy.com/purduefw_ece | Aug. 26, 2011 |
| Microsoft Visio | Download from http://msdn05.e-academy.com/purduefw_ece | Aug. 26, 2011 |
| Visio UML Stencil | Download from http://softwarestencils.com/uml/index.html | Aug. 26, 2011 |
| Acclaro DFSS | Download from http://www.axiomaticdesign.com/ | Sept. 9, 2011 |

### Project Commitments

Major project commitments are provided below.  Any changes to these commitments must be communicated in writing to all affected parties.

| Commitment | Made By | Made To | Due Date |
| --- | --- | --- | --- |
| Development and delivery of Project Binder | Kassie Bowman | Dr. Tanik | Dec. 6, 2011 |
| Delivery Project CD | Kassie Bowman | Dr. Tanik | Dec. 6, 2011 |
| Development and delivery of Project Concept Map | Kassie Bowman | Dr. Tanik | Dec. 6, 2011 |

## Work Plan

All work activities related to this project will be tracked in the project schedule, which is accessible via the project Cmap at http://www.students.ipfw.edu/~bowmkm01.  The major milestones include the completion of the inception phase and the completion of the elaboration phase.

## Control Plan

### Data Control Plan

This project will require managing the software engineering artifacts, including all documents, axiomatic design data, and the project schedule.  All data which is currently in work will be stored on a local drive.  Released versions will be stored to the project Cmap, which is hosted on a public server for easy access by all team member and stakeholders.  The server provides read-only access for anyone not on the project team, preventing unintended changes to project artifacts.  All Cmap content will also be maintained on a local drive as a backup.

Templates for all documents will be retrieved from the course Blackboard page, available at http://elearning.ipfw.edu/.

### Requirements Control Plan

As described in the previous section, released versions of all documents will be uploaded to the project Cmap.  This includes the SRS, which will be used to document any requirement changes.  Potential requirement changes will be assessed to ensure they are within the project scope.  Any impact to the project schedule will be documented in the project schedule.  Impact to the project design will be documented in the Software Description Document.

### Schedule Control Plan

The project schedule will be managed via a Gantt chart in Microsoft Project.  Project baselines will be uploaded to the project Cmap.  Any changes to the schedule will be provided as a new version of the schedule on the Cmap.  Because of constraint CO-1, schedule slip will not be permitted, as it would result in an unsatisfactory course grade.  As such, when comparison of actuals to scheduled performance in Microsoft Project indicates that the schedule is slipping, additional time will be devoted to the project to ensure on time completion.

### Budget Control Plan

Because this project is being completed as coursework for the ACS 560 Software Engineering course, all tools and labor are provided free of charge.  Therefore, a budge control plan is not needed.

### Communication, Tracking, and Reporting Plan

| Type of Communication | Communication Schedule | Typical Communication Mechanism | Who Initiates | Recipient |
| --- | --- | --- | --- | --- |
| Status Report | Every Tuesday | Cmap | Project Manager | Project Sponsor |
| Status Presentations | Every class as required | In Person | Project Manager | Project Sponsor |
| Cmap Updates | Every Tuesday | Email | Project Manager | Project Sponsor |

The table below identifies the types of communication that will be used for the project and how often each communication will occur.  Status reports and Cmap updates will occur weekly to document project status and provide updated artifacts.  Status presentations will occur during class as required.

### Metrics Collection Plan

No formal metrics will be collected for this project.  Informally, comparison of the weekly status report and the project schedule will be used to ensure that that project is progressing according to plan.  If comparison of the status reports and the project schedule indicates that the schedule is slipping, additional time will be devoted to the project to ensure on time completion.

## Risk Management Plan

AcclaroDFSS will be used to identify and track any project risks.  For any risks identified throughout the course of the project, a plan to mitigate the risk will be put into place.  The mitigation plan will identify the responsible party, any actions which need to occur, and the target dates for these actions.

## Issue Resolution Plan

Any issues which arise during the course of this project will be discussed between the instructor and the project team.  Action items will be added to the project schedule for tracking.  If these actions require changes to project documents, a new version will be released once the necessary changes have been incorporated.

## Project Close-Out Plan

At the completion of this project, all project deliverables will be provided to the instructor electronically via Cmap and also in a hard copy via the project binder.  Additionally, a final project presentation will be given to the instructor and the members of the class.  All project documentation will be archived for future reference.

# Technical Process Plans

## Process Model

TBD

<Describe the product development life cycle that the project will use. Examples include waterfall, iterative, and incremental (e.g., evolutionary, spiral, or agile). If an iterative or incremental model is used, identify clear milestones and provide the planned iteration number for each task in the work breakdown structure. The project’s Gantt chart should reflect the model used. Identify checkpoints at which management reviews are needed.>

## Methods, Tools, and Techniques

TBD

<This section describes the design and development methodologies, programming languages, software and hardware tools, and operating environments to be used, as well as pertinent technical and management standards and procedures. Describe the following:

The hardware, OS, and network environments for development, test, and operation

Software tools including those for requirements management, design modeling, source code and document version control, compiler or IDE, build automation, and so on

Development methodologies, including requirements development practices, design methodologies and notations, programming languages, coding standards, documentation standards, and system integration procedure

Quality assurance practices, including methods of technical peer review, unit testing, debugging tools, defect tracking, integration and system testing, and test automation. The details of these approaches will appear in a separate QA Plan or Test Plan.>

## Configuration Management Plan

TBD

<This section could contain the configuration management plan for this project. For any but very small projects, this section should refer to a separate document. The CM plan should describe the activities and methods used for configuration identification, control, status accounting, auditing, and release management. The configuration management plan should address the initial baselining of work products, logging and analysis of change requests, change control board procedures, tracking of changes in progress, and procedures for notifying concerned parties when baselines are established and changed. Estimate the percentage of project effort or the number of hours planned for configuration management activities. Incorporate CM tasks into the project schedule and budget. List the personnel responsible for establishing the baselines, maintaining the configuration management system, and conducting CM reviews and audits.>

## Quality Assurance Plan

TBD

<This section could contain the quality assurance plan for this project. For any but very small projects, this section should refer to a separate document. The QA plan should describe the activities and methods used to build a high-quality product by the sensible application of an appropriate process. The plan should indicate the relationships among the quality assurance, testing (or verification and validation), peer review, audit, and configuration management activities. Identify the quality-related tasks to be performed, who is responsible for each, and the target date for completion. Estimate the percentage of project effort or the number of hours planned for quality assurance activities. Incorporate QA tasks into the project schedule and budget. List the personnel responsible for performing identified QA tasks.>

## Documentation Plan

TBD

<Describe the plans for creating system documentation deliverables, including installation and maintenance guides, user guides, reference manuals, on-line help systems, release notes, and so forth. List the documents to be created. For each type of documentation, describe: any pertinent template, standard, or conventions to be followed; who will prepare it; who will review it; target dates for initial delivery and baselining; and information about recipients, distribution, or storage. A table like the one shown below is a convenient way to record this information.>

| Document | Template or Standard | Created By | Reviewed By | Target Date | Distribution |
| --- | --- | --- | --- | --- | --- |
| Project Management Plan | IEEE 1058 | Kassie Bowman | Dr. Tanik | Dec. 6, 2011 | Cmap & Binder |
| Software Requirements Specification | IEEE 830 | Kassie Bowman | Dr. Tanik | Dec. 6, 2011 | Cmap & Binder |
| Software Design Description | IEEE 1016 | Kassie Bowman | Dr. Tanik | Dec. 6, 2011 | Cmap & Binder |

## Process Improvement Plan

TBD

<This section describes plans for assessing the project and its processes, determining areas for process improvement, and implementing improvement plans without seriously disrupting an ongoing project. Each project should address at least one process improvement activity, selected from the following list:

New procedure or a new example of how to implement an existing procedure or process

Improved procedure or template based on lessons learned

New tool or improved use of a current tool

List the specific new process approaches to be tried and the anticipated impacts on the project. As the project progresses, track how the new approaches are being used, how they are affecting the project, and whether they had to be modified. Capture lessons learned from these experiences during the project retrospective (see section 3.6).>

Revision History

| Name | Date | Reason for Changes | Version |
| --- | --- | --- | --- |
| Kassie Bowman | 10/1/11 | Initial Release | 1.0 |
| Kassie Bowman | 10/14/11 | Completed section 3 | 2.0 |