MWE FIV deliverables

“First implementation of your personal workspace”

Will work with specified browsers - default for each operating system

Key elements

Functions of the existing demo portal + SSO + Collaboration and Communication tools

Key Deliverables

* Remote access enablement

* Information services / resources by department

* Personalisation / information push

* SSO (Single Sign on)

- Voyager

- RMS

- VLE

- Athens-authenticated resources (delivered by Shibboleth pilot by end Mar 2006)

* Information discovery suite

- Simple federated search, version 1 (only looks at internal/external resources that we know about i.e. not web-wide search, not our databases) 1

- Google like access (will search all web resources (e.g. Scholar) but not system databases)

- Standard reports (e.g. Business Objects)

* Collaboration and Communication tools

- Personal workspaces

- Forums

- Chat / Instant messenger / Presence indicator

- Mail

- Calendar

* News area

- Replacement for Board

- RSS feeds

* CMS integration

* Citrix

* Sync to PDA of information

* File access Via Web

* Access via web browser to all the tools you would access via Windows>Start

* Access to all major applications via the portal (e.g. GroupWise, Office, Endnote) – applications either launched or invoked (Citrix) by the portal.

Notes:

- For the second implementable version (SIV) Verity Federated Search to search within our databases (e.g. CMS, Voyager, ePrints).

Key considerations

(from Board FIV meeting 10/09/05, including Andrew Frayling and Heather Kitts):

- Portal and UniWeb need similar/complimentary look and feel

- Need a simple, phased approach to metadata.

- A key issue with federated search is how to rank combined results which will be coming from different systems in response to one query.

- The federated search is “a powerful tool that will give you access to all the information that Cardiff University has available to you as an individual”.

- We have to get across the message that federated search and Google-type searches are different (i.e. identity-managed enterprise-wide searching of internal databases vs. searching of publicly-available web-based information.)

- It would be better to develop for a restricted number of browsers in order to offer a good service than to work with a large number of browsers and only offer limited functionality.

- Should we stop access to tools via the desktop? Should access be only via the portal?

- Most items in the FIV will work the same for all browsers except for file access. Access to files via the portal is problematic – some browsers (e.g. FireFox) don’t support WebDav. Therefore it may be unwise to remove access to filestore from Windows Explorer. WebDav is a poorly specified international standard and is required in both the portal and the browser for the file transfer to work. Only IE supports WebDav well.