Name:		Will Dombrowski

Course: 	ACS 560 - Software Engineering

Last Updated:	November 15, 2011

| Week Between class sessions #-># | Progress Report |
| --- | --- |
| 1->2 | -Read Chapters 1-3 in the book. -Chose a partner and a project -Installed CMAP tool and uploaded initial individual page to student web space, also found shared web space for collaboration with my partner. |
| 2->3 | -Completed Sections 1-3 of Vision Statement. -Updated shared CMAP to include project specific concepts. |
| 3->4 | -Read Chapters 4-6 in the book. -Completed second version of the Vision Statement. -Completed Initial Application Architecture. -Completed reviewing two research documents and summarized my findings. -Updated shared CMAP to reflect the new documents. |
| 4->5 | -Read Chapters 7-8 in the book. -Completed SRS Version 1, 1.1, and 1.2. -Completed Version 2 of the Application Architecture. -Come up with 10 top level and 8 secondary FRs. -Updated shared CMAP to the CMAP servers for better collaboration. |
| 5->6 | -Read Chapters 9-10 in the book. -Completed SRS version 1.3 -Completed Gantt Chart v1 -Individual Project Evaluation -Summarized SWEBOK KA-1 -Came up with DPs for the FRs. -Co-Developed DSM, Design Matrix, and FMEA -Co-Developed Presentation Slides set v1 |
| 6->7 | -Read Chapters 11-12 in the book. -Summarized SWEBOK KA-2 -Worked on SRS version 1.4 -Updated shared CMAP to reflect the new documents. |
| 7->8 (BREAK) | -Read Chapter 13 in the book. -Worked on SRS version 1.4 -Reviewed Farley Ch5 on PMP. |
| 8->9 (BREAK) | -Read Chapter 14 in the book. -Completed SRS version 1.4 -Reviewed IEEE 1016 document- Software Design Doc to prepare for Elaboration phase -Updated shared CMAP to reflect the new documents and show Elaboration phase. |
| 9->10 | -Read Chapters 15-16 in the book. -Completed Gantt Chart v2 -Completed Presentation Slides set v2. -Noticed shared CMAP was down so restored backup to new host. -Updated shared CMAP to reflect the new documents. |
| 10->11 | -Completed SWEBOK Summarizations for KA-3, KA-4, and KA-5 -Read Chapters 17-18 in the book -Updated shared CMAP to reflect new documents and UML diagrams -Initial SDD uploaded -Completed 2 UML diagrams |
| 11->12 | -Read Chapters 19-20 in the book -Worked Version 2 of the SDD |
| 12->13 | -Worked Version 3 of the SDD -Updated CMAP -Class Diagram V2 -Exam work |