	[image: image1.png]



Independent Verification & Validation Program
	Independent 

Verification and Validation 
Technical Framework
	IVV 09-1

Revision: N
Effective Date:

January 27, 2011



DOWNLOADED AND/OR HARD COPY UNCONTROLLED
Verify that this is the correct version before use.

	APPROVAL SIGNATURES
	DATE

	Gregory Blaney (original signature on file)
	IMS Representative
	01/27/2011

	
	
	


	REVISION HISTORY

	Revision
	Description of Change
	Author
	Effective Date

	Basic
	Initial Release
	Bill Jackson IT/215
	08/15/1997

	A – G 
	Revision information older than 7-year retention period relocated to Revision History Overflow Document
	Various
	03/06/1998 – 04/16/2001


	H
	Modified to incorporate WBS resulting from IV&V Transition
	Dan Solomon
	05/14/2004

	I
	Added references to IEEE standards and the IEEE acronym
	Ken Costello
	03/16/2006

	J
	Updated WBS
	Marcus Fisher
	08/13/2007

	K
	Updated WBS 
	Marcus Fisher
	10/20/2008

	L
	Changed “IV&V Facility” to “IV&V Program”
	Stephanie Ferguson
	02/02/2009

	M
	Updated to align with industry standards (after an assessment team recommendation)
	Jeff Northey
	08/31/2010

	N
	Annual Document review feedback:  minor changes to increase clarity
	Jeff Northey
	01/27/2011

	
	
	
	


	REFERENCE DOCUMENTS

	Document 
	Title

	IEEE Std 1012 - 2004
	IEEE Standard for Software Verification and Validation

	IEEE Std 1028 - 2008
	IEEE Standard for Software Reviews and Audits

	IVV QM
	NASA IV&V Quality Manual

	IVV 09-4 
	Project Management

	IVV 14
	Corrective and Preventive Action

	IVV 22
	Risk Management

	IVV 23
	Lessons Learned

	IVV 24
	Success Stories

	NASA-STD-8719.13B w/Change 1
	Software Safety Standard

	NASA-STD-8739.8 w/Change 1
	Software Assurance Standard

	NPR 7123.1A
	NASA Systems Engineering Processes and Requirements w/Change 1 (11/04/09)

	NPR 7150.2
	NASA Software Engineering Requirements

	S3105
	Guidelines for Writing IV&V TIMs 

	S3106
	PBRA and RBA Process

	T2103
	IV&V Project Execution Plan (IPEP) Template

	
	


If any process in this document conflicts with any document in NODIS, this document shall be superseded by the NODIS document.  Any reference document external to NODIS shall be monitored by the Process Owner for current versioning.

1.0 Purpose

The purpose of this system level procedure (SLP) is to establish a consistent method for providing IV&V technical services to customers, sufficient to ensure safety and risk mitigation for the successful deployment of software-intensive systems.  
2.0 Scope

This SLP is applicable to IV&V technical activities provided by the NASA IV&V Program.
3.0 Definitions and Acronyms
Official NASA IV&V roles and terms are defined in the Quality Manual.  Specialized definitions identified in this SLP are defined below.  Additional technical definitions may be found in IEEE Standard 1012-2004.
3.1 Acquirer

The acquirer is the entity or individual who specifies the requirements and accepts the resulting software products. The acquirer is usually NASA or an organization within the Agency but can also refer to the Prime contractor – subcontractor relationship as well.

3.2 Mission Project
A Mission Project is a NASA development project (or other development project) that is the recipient of IV&V technical services as defined in a Formal Agreement (FA).
3.3 System

A system is a group of interacting, interrelated, and/or interdependent software and/or hardware elements that form a complex whole that accomplishes defined objectives.
3.4 System Behavior or Behavior
System behavior, or behavior, is the collective response of a system as it reacts to external and internal stimuli.
3.5 Validation

Validation is (A) The process of evaluating a system or component during or at the end of the development process to determine whether it satisfies specified requirements. (B) The process of providing evidence that the software and its associated products satisfy system requirements allocated to software at the end of each life cycle activity, solve the right problem (e.g., correctly model physical laws, implement business rules, use the proper system assumptions), and satisfy intended use and user needs.
3.6 Verification1
Verification is (A) The process of evaluating a system or component to determine whether the products of a given development phase satisfy the conditions imposed at the start of that phase. (B) The process of providing objective evidence that the software and its associated products conform to requirements (e.g., for correctness, completeness, consistency, accuracy) for all life cycle activities during each life cycle process (acquisition, supply, development, operation, and maintenance); satisfy standards, practices, and conventions during life cycle processes; and successfully complete each life cycle activity and satisfy all the criteria for initiating succeeding life cycle activities (e.g., building the software correctly).
3.7 Acronyms
CDR

Critical Design Review

FA

Formal Agreement

IA

Independent Assessment
IDD

Interface Design Document

IMS

NASA IV&V Management System

IPEP

IV&V Project Execution Plan
IRS

Interface Requirements Specification

NPR

NASA Procedural Requirement

PBRA

Portfolio Based Risk Assessment

PDR

Preliminary Design Review

QM

Quality Manual
RBA

Risk Based Assessment

SDD

Software Design Document

SLP

System Level Procedure

SRS

Software Requirements Specification

WBS

Work Breakdown Structure
4.0 Process Flow Diagram
A process flow diagram does not apply to this SLP; however, the following paragraphs elaborate upon IV&V work performed by the NASA IV&V Program. 
4.1 General Guidance

IV&V, as a part of Software Assurance, plays a role in the overall NASA software risk mitigation strategy applied throughout the lifecycle, to improve the safety and quality of software systems.
  For additional information regarding software assurance and software safety within NASA, see NASA-STD-8739.8 w/Change 1, Software Assurance Standard, and NASA-STD-8719.13B w/Change 1, Software Safety Standard.
It is recommended that IV&V managers and practitioners read NASA Procedural Requirement (NPR) 7150.2, NASA Software Engineering Requirements.  The content in NPR 7150.2 will help IV&V personnel establish expectations of what is required of the Mission Project during NASA software development.  This includes requirements for software management (including management of safety-critical software), software artifact content, and software engineering across the software lifecycle.  Additional details about the requirements for technical reviews (i.e., milestone reviews) can be found in NPR 7123.1A, NASA Systems Engineering Processes and Requirements, w/Change 1 (11/04/09). 
It is also recommended that IV&V managers and practitioners read the front matter contained in IEEE Std 1012-2004 (which will be referred to as “IEEE 1012” for the remainder of this SLP).  While the focus of IEEE 1012 is V&V and not specifically IV&V, many of the concepts and points of emphasis are applicable to IV&V and warrant understanding. 
4.2 Key Concepts

The following key concepts should always be considered when performing IV&V:
4.2.1 It is important to examine the software in its interactions with the system of which it is a part
.  It is therefore necessary to develop an understanding of the system, system goals, and operational environment.  Additional views on software and its interactions can be found in Section 1.3 of IEEE 1012 and include environment, operators/users, hardware, and other software.
4.2.2 There are certain perspectives that should be considered during all IV&V analysis.  IEEE 1012 refers to these perspectives as “analysis across all normal and abnormal system operating conditions,” and states that “the dynamics of software and the multitude of different logic paths available within software in response to varying system stimuli and conditions demand that the software V&V effort examine the correctness of the code for each possible variation in system conditions.”  These perspectives may also take the form of the following questions:

1. Will the system’s software do what it is supposed to do?

2. Will the system’s software not do what it is not supposed to do?

3. Will the system’s software respond as expected under adverse conditions?

The intensity
 and rigor4 with which these perspectives are addressed may vary depending on criticality of software or other system/software characteristics.

4.2.3 It is important to recognize that requirements cannot be evaluated in isolation.  Requirements must be evaluated as a set in order to determine that a particular goal or behavior is being met.  The same is true for design elements, code modules, etc.

4.2.4 When a task completes, consider effects on previous analysis results.  “Results and findings from one V&V task may cause previously completed V&V tasks to be analyzed again with the new data.”4
4.2.5 Throughout all IV&V analysis, the content under evaluation should be related back to acquirer needs and system goals to ensure that they will be met.  Specific IV&V tasks may require relating the content under evaluation to other information (e.g. higher level requirements, design elements, etc.).  In addition to the task-specific goals and criteria, acquirer needs and system goals should always be considered.

4.2.6 Always focus on the goal of the task and higher level goals of the IV&V Project.  The Technical Framework contained below in Section 4.3 (Table 1) is organized according to IV&V goals (or objectives).
  IV&V tasks and approaches should be chosen to meet these objectives as they apply to a particular IV&V Project.  Some of the objectives in the Technical Framework may not be applicable or feasible for a particular IV&V Project due to mission characteristics, IV&V Project characteristics, etc.  All objectives should be considered and, if deemed inappropriate, that decision (and associated rationale) should be documented (this should be documented in the IPEP).  If additional objectives are deemed appropriate, those objectives (and associated rationale) should be documented (this should be documented in the IPEP).  In all cases, when planning and executing an IV&V task, ensure the objective of the task and any higher level objectives are met with respect to key concepts provided above.

4.3 NASA Software IV&V Technical Framework
Table 1, below, describes the NASA Software IV&V Technical Framework
 (or “framework”) used by the NASA IV&V Program to support IV&V project analysis activities.  The key concepts mentioned above should always be considered when performing IV&V.  Activities performed for individual IV&V Projects shall be defined in the associated IV&V Project Execution Plan (IPEP). 
4.3.1 Organization of the Framework

The framework, contained in Table 1, is organized according to IV&V goals (or objectives)
, and is intended to serve as a basis for determining specific objectives for a particular IV&V Project and for selecting IV&V tasks and approaches to meet those objectives (see Key Concept 4.2.6 above).  IV&V tasks and approaches are maintained outside of this SLP, with the exception of the tasks under 1.0 Management and Planning.
Due to the goal-based organization of the framework (rather than a phase-based organization), tasks that support multiple goals may be executed concurrently, depending on the characteristics of the IV&V Project and associated Mission Project.  
Table 1:  NASA Software IV&V Technical Framework
	1.0 Management and Planning

	

	Management of the IV&V effort is performed for all applicable software lifecycle processes and activities.  This involves the following:

· A continual review of the IV&V effort

· Revision of the IPEP as necessary based upon updated Mission Project schedules and development status

· Coordination of the IV&V results with the developer and other appropriate management groups
· Promotion of technical exchange between IV&V and the developer (to improve technical knowledge transfer and increase IV&V effectiveness) 
· Identification of process improvement opportunities in the conduct of IV&V

IV&V management assesses proposed changes to the system and software and adjusts IV&V plans accordingly. For such changes, if any new hazards or risks are introduced in the software or system development process, it is necessary to identify the impact of the change on established IV&V priorities (i.e. PBRA/RBA output).  IV&V task planning is revised by adding or removing IV&V objectives and/or associated tasks or changing the scope or intensity and rigor of existing IV&V tasks.
Note:  In the event of a discrepancy between the content in this section and IVV 09-4, Project Management, IVV 09-4 takes precedence.

	Management and Planning of Independent Verification and Validation 
	1.1


	A)  Goal: The goal of this task is to establish, document, communicate, and maintain the infrastructure necessary for effective and efficient direction of the IV&V Project’s management and technical analysis efforts on behalf of the IV&V Project’s customers.  

B)  Task Description:  Generate an IV&V Project Execution Plan (IPEP) for all lifecycle processes using T2103, IPEP Template.  The IPEP may require updating throughout the lifecycle.  Outputs of several other activities are inputs to the IPEP, and the IPEP should be updated when these inputs become available.  Identify Mission Project milestones in the IPEP.  Schedule IV&V tasks to support Mission Project management reviews and technical reviews.  Plan the interface among the IV&V effort, the Mission Project office, and the software developer.  Document the data exchange requirements in the IPEP.  Consider IV&V access to appropriate Mission Project artifact management systems, issue and risk tracking systems, etc..  Conduct a heritage review to identify relevant products and artifacts from heritage projects that may be applicable to the current project.  Document the heritage review results in the IPEP, and revisit when indicators suggest new information should be considered or previous results may be affected.
Plan the IV&V Project schedule for each IV&V task.  Identify the preliminary list of development processes and products to be evaluated by the relevant IV&V processes.  Describe IV&V access rights to proprietary and classified information and the process to secure and document those rights.  The plan should be coordinated with the developer of the software, which may include not only NASA, but also developers contracted to NASA.  Incorporate the project software integrity level scheme (per the approved Risk Based Analysis process [PBRA]) into the planning process.
During IV&V Project execution, review and summarize the IV&V effort to define changes to IV&V tasks or to redirect the IV&V effort.  Recommend whether to proceed to the next set of IV&V and development life cycle activities, and provide task reports, anomaly reports, and IV&V Activity Summary Reports to the organization(s) identified in the IPEP.  Ensure that the IV&V team provides input to the appropriate software assurance personnel and provide feedback to the Mission Project as identified in the IPEP.
Verify that all IV&V tasks comply with task requirements defined in the IPEP.  Verify that IV&V task results have a basis of evidence supporting the results.  Assess all IV&V results and provide recommendations for input to or inclusion in the IV&V Project Final Report.  The management review of IV&V may use any review methodology such as what is provided in IEEE Std 1028 - 2008.

Evaluate proposed changes to the Mission Project (e.g., anomaly corrections and requirements changes) for effects on previously completed IV&V tasks and future IV&V tasks.  Verify that the change is consistent with system requirements and does not adversely affect other requirements directly or indirectly.  An adverse effect is a change that could create new system hazards and risks or impact previously resolved hazards and risks.  Plan iteration of affected tasks or initiate new tasks to address the software change or iterative development process.

Coordinate the IV&V effort with appropriate organizational groups (e.g., management, support functions). 

	Issue and Risk Tracking
	1.2
	A)  Goal:  Identify and communicate factors that are likely to impact IV&V or Mission Project objectives in the areas of performance (quality), safety, schedule, and cost.

B)  Task Description:  Track IV&V-generated issues from initiation through closure by the Mission Project and/or IV&V.  Issue writing guidelines are maintained by IV&V and act as a guide for writing high-quality issues (S3105, Guidelines for Writing IV&V TIMs).  All Severity 1 and 2 issues receive an extra level of internal peer review prior to submission to the Mission Project. 

Identify and track IV&V Project risks and Mission risks.  Provide recommendations to mitigate these risks.  Risks are managed according to IVV 22, Risk Management.  

Communicate the issues and risks to the appropriate IV&V and Mission Project management.

	IV&V Project Closeout
	1.3
	A)  Goal: The goal of this task is to document the performance of all phases of the IV&V Project in an IV&V Project Final Report and to prepare all appropriate documentation for archival and support of future IV&V Heritage Reviews.
B)  Task Description:  Perform an orderly closeout of the IV&V Project, consisting of the following activities:
a. Develop a comprehensive IV&V Project Final Report that summarizes all of the IV&V activities, tasks and results during the entire IV&V Project, including status and disposition of issues and risks; provides an assessment of the overall software quality; collects IV&V Project-level performance metrics; identifies IV&V Project-level lessons learned; and makes recommendations for future IV&V Projects.  Coordinate with the Mission Project to identify any Mission Project expectations/requests that should be considered and incorporated.
b. Record any additional IV&V Project-level lessons learned in the NASA IV&V Lessons Learned database.

c. Compile all of the IV&V Project work products to support future IV&V Heritage Reviews.
d. Manage the proper disposition of Mission Project artifacts and coordinate with the Records Custodian.
e. Report final effort data for use in calibrating effort models.

	Management and Technical Review Support
	1.4
	A)  Goal:  The goal of this task is to provide the Mission Project an independent evaluation of the lifecycle review artifacts to assist development management decisions on whether the review criteria have been met and how to proceed going forward. 

B)  Task Description:  Support Mission Project management reviews and technical reviews (e.g., PDR and CDR) by assessing the review materials, attending the reviews, providing requested status and/or data to the Mission Project, presenting at the reviews, and providing task reports and anomaly reports (when appropriate).  These reports as a minimum identify any high severity issues, whether technical artifacts have met milestone criteria, and recommended actions going forward.  Work performed in support of this task should relate to the critical areas of the system that are within the scope of IV&V, as determined by the Criticality Analysis performed on the particular IV&V Project.  The management and technical review support may also use any review methodology such as what is provided in IEEE Std 1028 - 2008.

	Criticality Analysis
	1.5
	A)  Goal:  The goal is to identify the most critical areas of the system.  This task assists in the planning and scoping of the IV&V analysis and will be performed iteratively during the IV&V Project lifecycle.
B)  Task Description:  The NASA IV&V process for performing this assessment can be found in S3106, PBRA and RBA Process.  This risk-based approach implies the use of two attributes:  Impact and Likelihood.  


	Identify Process Improvement Opportunities in the Conduct of IV&V
	1.6
	A)  Goal:  Perform continuous improvement of IV&V processes. 

B)  Task Description: Gather and analyze lessons learned (following IVV 23, Lessons Learned), Success Stories (following IVV 24, Success Stories), and IV&V metrics on a periodic basis at no less frequency than every six months or following the completion of a Mission Project milestone.  Identify and document any deficiencies in the IV&V process when these deficiencies become evident and implement appropriate corrective action(s) following IVV 14, Corrective and Preventive Action, as appropriate.  Monitor the effectiveness of the corrective actions being taken.  Determine if the corrective actions should be incorporated into the IV&V processes.  Document findings in appropriate technical reports.  Collect and monitor effort data for use in calibrating effort models.  Support internal IV&V Project reviews (e.g. TQ&E Checkpoint Reviews).

	
	
	

	2.0 Verify and Validate Concept Documentation

	

	Concept documentation represents the delineation of a specific implementation solution to solve the acquirer’s problem.  The objective of Concept IV&V is to validate the selected solution and ensure that no false assumptions have been incorporated in the solution.  Additional objectives:
2.1 Ensure that software planned for reuse meets the fit, form, and function as a component within the new application.  

2.2 Ensure that the system architecture contains the necessary computing related items (subsystems, components, etc.) to carry out the mission of the system and satisfy user needs and operational scenarios or use cases.

2.3 Ensure that the concepts for the operations, mission objectives (including mission retirement), and the system are sufficiently defined as a basis for the engineering and planning of computing related functions.

2.4 Ensure that feasibility studies provide the results necessary to confidently support the key decisions that drove the need for the study.

2.5 Ensure that known software based hazard causes, contributors, and controls are identified and documented.    
2.6 Ensure that security threats and risks are known and documented and that relevant regulatory requirements are identified.  

	3.0 Verify and Validate Requirements

	

	Requirements IV&V addresses a system’s software requirements including analysis of the functional and performance requirements, interfaces external to the software, and requirements for qualification, safety and security, dependability, human factors engineering, data definitions, user documentation for the software, installation and acceptance, user operation and execution, and user maintenance.  The objective of Requirements IV&V is to ensure the system’s software requirements are high quality (correct, consistent, complete, accurate, unambiguous , and verifiable), and will adequately meet the needs of the system and expectations of its customers and users, considering its operational environment under nominal and off-nominal conditions, and that no unintended features are introduced (see Key Concepts 4.2.1 and 4.2.2, above).  Additional objectives:
3.1 Ensure that the system requirements are of high quality and are consistent with acquirer needs as they relate to the system’s software.

3.2 Ensure that all (in-scope) parent requirements are represented in the appropriate child requirements and that the child requirements do not introduce capability that is not required.  
3.3 Ensure that the software requirements are of high quality and adequately meet the needs of the system with respect to expectations of its customer and users, operational environment, and both functional and non-functional perspectives.

3.4 Ensure that the requirements for software interfaces with hardware, user, operator, and other systems are adequate to meet the needs of the system with respect to expectations of its customer and users, operational environment, dependability and fault tolerance, and both functional and non-functional perspectives.

3.5 Ensure that software requirements meet the dependability and fault tolerance required by the system and provide the capability of controlling identified hazards and do not create hazardous conditions.
NASA Missions go through a logical decomposition in defining their requirements.  Each IV&V Project needs to identify how its Mission’s requirements are decomposed and which levels of decomposition warrant IV&V analysis in order to meet the objectives of the IV&V Project.  

	4.0 Verify and Validate Test Documentation

	Test Content IV&V addresses test plans, procedures, cases, and designs.  The objective is to ensure that the collection of test related content will serve as a sufficient means to verify and validate that the implementation meets the requirements and operational need under nominal and off-nominal conditions (see Key Concepts 4.2.1 and 4.2.2 above).

Test content should be evaluated for requirements coverage and test completeness, considering the extent of the software exercised, the appropriateness of the verification method (e.g. test, analysis, demonstration, inspection),whether the set of inputs used during testing are a fair representative sample from the set of all possible inputs to the software, and whether test inputs include boundary condition inputs, rarely encountered inputs, invalid inputs, inputs related to identified hazards, and safety of the software and system.  Additional objectives:
4.1 Ensure that the planned tests are sufficient to:

4.1.1 Ensure that the software correctly implements system and software requirements in an operational environment under nominal and off-nominal conditions.
4.1.2 Ensure that the complete, integrated system complies with its specified system requirements allocated to software and to validate whether the system meets its original objectives.

4.1.3 Ensure that the software meets all of the (in-scope) software requirements and is ready to be integrated with system hardware.
4.1.4 Ensure that the software correctly implements the software requirements and design as each software component (e.g., units or modules) is incrementally integrated with each other.
4.1.5 Ensure that the software components (e.g., units, source code modules) correctly implement software component requirements.
4.2 Ensure that valid relationships are defined between the Test Plans, Designs, Cases, and Procedures for test types and documents subject to IV&V test analysis.

4.3 Ensure that the planned regression testing to be performed when changes are made to any previously examined software products is sufficient to identify any unintended side effects or impacts of the change on other aspects of the system.

4.4 Ensure that any simulations are sufficiently complete, correct, and accurate to perform the intended testing.

4.5 Ensure that the Test Cases under analysis specify the correct test inputs, predicted results, and sets of execution conditions necessary to satisfy their intended test objectives (covering both nominal and off-nominal conditions).

4.6 Ensure that the Test Procedures under analysis specify the correct sequence of actions necessary for the execution of the tests to satisfy their intended test objectives.

4.7 Ensure that the Test Designs under analysis correctly specify the details of the test approach for the covered software feature or combination of software features and identify the associated tests.

4.8 Ensure that the test environment is sufficiently complete, correct, and accurate to perform the intended testing.

NASA Missions may use different terminology in defining their test content.  Each IV&V Project needs to understand how its Mission’s test content is being developed and plan accordingly.  Also, because test cases, procedures, and designs may be developed iteratively and at multiple levels, IV&V task iteration may be necessary.  For example, test cases may be written at the unit level (4.1.5), integration level (4.1.4), and qualification level (4.1.3), meaning that objective 4.5 may need to be met for each of these levels of testing.
Note:  Test results evaluation is included below in 6.0, Verify and Validate Implementation.

	5.0 Verify and Validate Design

	In software design, software requirements are transformed into an architecture and a detailed design for each software component.  The design also includes databases and system interfaces (e.g., hardware, operator/user, software components, and subsystems).  Design IV&V addresses software architectural design and software detailed design.  The objective of Design IV&V is to ensure that the design is a correct, accurate, and complete transformation of the software requirements that will meet the operational need under nominal and off-nominal conditions and that no unintended features are introduced (see Key Concepts 4.2.1 and 4.2.2 above).  Additional objectives:
5.1 Ensure that all (in-scope) requirements (e.g. SRS and IRS) are represented in the appropriate elements of the design (e.g. SDD and IDD) and that the design does not introduce capability that is not required.  
5.2 Ensure that the design provides the required capability (meeting software architecture and software requirements), is able to reliably meet user needs, and is sufficiently stable to proceed with implementation.  
5.3 Ensure that the proposed software architecture satisfies the needs of the system, and that it is a feasible solution (i.e. will successfully satisfy the needs of the system, while still being practical).  
5.4 Ensure that the internal and external software interface designs are provided for all (in-scope) interfaces with hardware, user, operator, software, and other systems and that they provide sufficient detail to enable the development of software components that implement the interfaces.

5.5 Ensure that complex algorithms have been correctly derived, provide the needed behavior under off nominal conditions and assumed conditions, and that the derivation approach is known and understood to support future maintenance.

5.6 Ensure that the design provides the dependability and fault tolerance required by the system and that the design is capable of controlling identified hazards and does not create hazardous conditions.     

	6.0 Verify and Validate Implementation 

	

	In software implementation, the design is transformed into code, database structures, and related machine executable representations. The objective of Implementation IV&V is to verify and validate that these transformations are correct, accurate, and complete, yielding source code that correctly implements requirements, meets the operational need under nominal and off-nominal conditions, and introduces no unintended features (see Key Concepts 4.2.1 and 4.2.2 above).  Implementation IV&V also seeks to ensure that the source code and documentation (both embedded and stand-alone) are complete and provide an adequate reference for source code maintainability and upgrade.  Additional objectives:
6.1 Ensure that all (in-scope) elements of the design (e.g. SDD and IDD) are represented in the appropriate source code components and that the source code does not introduce capability that is not required.  
6.2 Ensure that the source code components can reliably perform required capabilities under nominal and off-nominal conditions, perform no undesired behaviors, and that the documentation (both embedded and stand-alone) can facilitate code maintenance.

6.3 Ensure that the source code that interfaces with hardware, user, operator, software, and other systems reliably provides the right services and data and receives data for internal use.

6.4 Ensure that test results are as expected (per the corresponding plans, cases, procedures, design) and the impacts of any discrepancies are understood.

6.5 Ensure that the source code components provide the dependability and fault tolerance required by the system and that the source code is capable of controlling identified hazards and does not create hazardous conditions.
6.6 Ensure that all (in-scope) requirements (e.g. SRS and IRS) are represented in the appropriate source code components and that the source code does not introduce capability that is not required.       

	7.0 Verify and Validate Operations and Maintenance Content

	

	The objective of Operations and Maintenance IV&V is to ensure operating plans and procedures are correct and usable, ensure that new constraints, changes in the operating environment, proposed software system changes, and their impact on the software are understood and appropriately addressed, and to ensure that anomalies that are discovered during operation are understood and appropriately addressed.  Additional objectives:
7.1 Ensure that the disaster recovery plan is adequate to restore critical operation of the system in the case of an extended system outage.
7.2 Ensure deployment readiness and operational readiness of the software.
7.3 Ensure that the operating procedures are consistent with the user documentation and conform to the system requirements.
7.4 Ensure that the effect of software operation anomalies are understood and appropriately addressed.
7.5 Ensure that training documentation provides adequate guidance to system operators and users to enable correct use of the system and that this documentation is consistent with the system design and implementation.

7.6 Ensure that the software requirements and implementation address 1) specific migration requirements, 2) migration tools, 3) conversion of software products and data, 4) software archiving, 5) support for the prior environment, and 6) user notification.
7.7 For software retirement, ensure that the installation package addresses:  1) software support, 2) impact on existing systems and databases, 3) software archiving, 4) transition to a new software product, and 5) user notification.
7.8 Ensure that user documentation is consistent with the implementation and capable of communicating the use of user-accessible system functions.


4.3.2 Mapping to NASA-STD-8739.8
The following table provides a mapping between IV&V-related requirements from NASA-STD-8739.8 w/Change 1, Software Assurance Standard, and the contents of this SLP.  The items in Table 2 are included here because they explicitly mention responsibilities related to IV&V. Other content from NASA-STD-8739.8 w/Change 1 may be of interest to IV&V for other reasons (see Section 4.1 of this SLP)  
Table 2:  NASA-STD-8739.8 Mapping
	8739.8 Req. #
	8739.8 Req. Text
	IVV 09-1 Content

	7.5.1
	All software projects that are identified as safety-critical or software Class A by using NPR 7150.2, Software Engineering Software Assurance Classification Assessment shall be candidates for IV&V with safety criticality as the highest criterion.
	Not applicable.  This is an IV&V Program function that is outside the scope of this SLP.

	7.5.2
	IV&V work shall be performed by the contractors selected and managed by the NASA IV&V Facility.
	Not applicable.  This is an IV&V Program function that is outside the scope of this SLP.

	7.5.3
	When the IV&V function is required, the provider shall provide all required information to NASA IV&V Facility personnel. (This requirement includes specifying on the contracts and subcontracts, IV&V’s access to system and software products and personnel.)
	Per 8739.8, IV&V is not responsible for this.  However, it is addressed from IV&V’s perspective in Table 1, Section 1.1B, first paragraph.

	7.5.4
	The NASA IV&V Facility shall initially conduct a planning and scoping exercise to determine the specific software components to be analyzed and the tasks to be performed. The IV&V approach will be documented in an IV&V plan.
	Table 1, Section 1.5.

Note:  IV&V Plan and IPEP are synonymous.

	7.5.5
	The IV&V team shall provide input to the appropriate software assurance personnel, as well as provide feedback to the project manager as agreed in the IV&V Plan.
	Table 1, Section 1.1B, third paragraph.

Note:  IV&V Plan and IPEP are synonymous.


4.3.3 Mapping to NPR 7150.2A
The following table provides a mapping between IV&V-related requirements from NPR 7150.2A, NASA Software Engineering Requirements, and the content of this SLP.  The items in Table 3 are included here because they explicitly mention responsibilities related to IV&V. Other content from NPR 7150.2A may be of interest to IV&V for other reasons (see Section 4.1 of this SLP).
Table 3:  NPR 7150.2A Mapping

	7150.2A Req. #
	7150.2A Req. Text
	IVV 09-1 Content

	SWE-131
	2.2.1.3 If a project is selected for software Independent Verification and Validation (IV&V) by the NASA Chief, Safety and Mission Assurance, the NASA IV&V program shall develop an IV&V Project Execution Plan (IPEP).
	Section 4.3.  

Table 1, Section 1.1B, first paragraph.


5.0 Metrics

Any metrics associated with this SLP are established and tracked within the NASA IV&V Metrics Program.

6.0 Records
There are no records associated with this SLP.  The IPEP mentioned above is a record associated with IVV 09-4.
� As defined in IEEE Std 1012-2004


� NASA Software Safety Standard  (NASA-STD-8719.13B) 


� IEEE Std 1012-2004


� IEEE Std 1012-2004.  “Intensity includes greater scope of analysis across all normal and abnormal system operating conditions.  Rigor includes more formal techniques and recording procedures.”


� For the purposes of this SLP, no distinction between “goal” and “objective” is intended.


� This framework is commonly referred to as “the WBS” (work breakdown structure).  While the content of the framework may or may not match what would be recognized as a WBS based on common guidance (e.g. the Project Management Body of Knowledge), this type of content meets NASA IV&V needs for defining work, and has come to be known as “the WBS”.


� For the purposes of this SLP, no distinction between “goal” and “objective” is intended.





CHECK THE MASTER LIST at http://ims.ivv.nasa.gov/
VERIFY THAT THIS IS THE CORRECT REVISION BEFORE USE

1 of 19

[image: image1.png]